## Slide 1: Agile methodology
4 weeks ~ 4 sprints
Microsoft engage’21 – Shreya goel

## Slide 2: SPRINT – 1 (Design) June 14 - 20
Tasks:
  Become well versed with the problem statement, go through all the requirements, rules, timelines, judging criteria, etc.
  Make a decision on Web App vs Mobile App
  Research on the tech-stacks via which media transfer takes place

## Slide 3: SPRINT – 2 (BUILD) June 21 – 28
Updates from last sprint:
  Decided on making a web application using Node.js, socket.io and peerjs library
  Learned basics of Node.js
Tasks:
  Finish the minimum requirement and build a 2 people video chat app at the least
  Deploy and test the application
  Research and finalise on additional features that can be implemented

## Slide 4: SPRINT – 3 (build) June 29- July 4
Updates from last sprint:
  Successful in building group call with audio and video control options
  Also added participation list and basic chat functionality
  Deployed the application on Heroku
Bugs/features left from last sprint:
  Participants left doesn’t update when someone leaves the meet (Bug)
  Chat shows user Id provided by peer, link it with usernames

## Slide 5: SPRINT – 3 (build) June 29- July 4
Tasks:
  Add a homepage and input username from each user and establish a mapping between user Id and usernames
  Add a leave meeting option
  Implement invite friends functionality
  Fix bugs from last sprint

## Slide 6: Sprint – 4 (Build + adapt) July 5- 9
Updates from last sprint:
  Added homepage, invite functionality and leave meet option
  Stablished username mapping
  Fixed errors in participants list
Bugs/ features left from last sprint:
  Group all continuous chats by same user together
  Add send icon in chat area

## Slide 7: Sprint – 4 (Build + adapt) July 5- 9
Adopt feature released:
  Basic chat feature already implemented
  Introduce chat history functionality
Tasks:
  Work on the UI
  Configure STUN servers to allow connection over different networks
  Fix bugs/additions carried from last sprint
  Allow users to have access to the chat before and after the meeting as well
  Add screen share functionality

## Slide 8: Time to wrap up !! July 10-11
Comment the codebase well
Document the application in GitHub readme
Finally make video demo

## Slide 9: Key Features added in the application
Allows group video and audio call of people in the same room
Allows end to end encrypted chat feature, with ability to access the chat before and after the meeting
Video and audio controls
Screen share
Participants List
Sharable invite message
Dedicated Leave meet option

## Slide 10
Detailed documentation of the application can be found in the readme of Github repo
https://github.com/sg-iitg/Quick-Connect-WebApp